## Slide 1
Start Your Project Challenge / B2: Start your Project
Start Your Project Challenge B2
I can plan and implement my project with a team.
Core Entrepreneurial Education
Start your Project

## Slide 2
Overview of all Phases of a Project 1/2
Planning Phase
Step 1:
Idea + Goals
Step 6:
Dates
Step 4:
Logical framework
Step 2:
Team
Step 7:
Costs
Step 5:
Work packages
Step 3:
Environment
Proposal
Assignment

## Slide 3
Overview of all Phases of a Project 2/2
Execution Phase
Closing Phase
Step 12:
Close-out
Dissemination
Reflection
Step 8:
Project start
Step 10:
Monitoring
Step 9:
Project manual
Step 11:
Project marketing
Progress Reporting
Acceptance
Completion

## Slide 4
Step 1: Project Idea and Goals
 | Meaning | Description
S | Specific | Goals must be clearly defined (not vaguely, but as precise as possible).
M | Measurable | Goals must be measurable (i.e. you need concrete criteria for measuring the progress).
A | Accepted | Goals must be agreed on by all recipients (also stands for: appropriate, attractive, achievable or ambitious).
R | Realistic | Goals must be attainable (reachable).
T | Timely | Every goal needs a clear time limit, specifying by when it has to be reached.

## Slide 5
Step 2: Team building and Roles in a Project
Project coach
Project contractor
Project leader
Project team member
Project team member
Project team member
Project team member
Project personnel
Project personnel
Project personnel
Project core team
Subteam

## Slide 6
Step 3: Project Environment and Stakeholders
Partner
Supplier
Authorities
Project team
School parents
Contractor
Client
Project

## Slide 7
Step 3: Project Environment and Stakeholders
Action plan project: ".............. 20.." |  |  |  | 
Stakeholders | Problems/Positive results | Consequence | Measure | Who
Version: 1 | Date: | Author: .... |  | Page 1 of 1

## Slide 8
Step 4: Logical Framework
Goals
general
 specific
Measures
Output
 identifiable
 assessable

## Slide 9
Step 5: Work Packages
Put down the following information for each work package (WP):
Name of the work package
Number of work package (WBS Code)
Start (from)
End (to)
Responsible parties
Description of the activities to be carried out
Any prerequisites for the implementation
Outcome/products

## Slide 10
Step 6: Dates – Project Progression
When?
Time
What deliverables?
Who?

## Slide 11
Step 6: Dates – Project Progression (Time Structure)
Project:
Start date:
Start event:
End date:
Closing event:
Pre-project phase
Post-project phase

## Slide 12
Step 7: Resource Plan and Cost Budget
Resource Plan/Cost Budget Project: "......... 20.." |  |  |  |  |  | 
Phase/Work Package |  | Resource requirements |  |  | Costs in € | 
WP-No. | Name | Resources needed | Unit | Quantity | Price per Unit | Total costs
1.1 |  |  |  |  |  | 
1.2 |  |  |  |  |  | 
1.3 |  |  |  |  |  | 
1.4 |  |  |  |  |  | 
1.5 |  |  |  |  |  | 
1.6 |  |  |  |  |  | 
Total |  |  |  |  |  | 
Actual total expenditures |  |  |  |  |  | 
Actual total expenditures for the school |  |  |  |  |  | 
Version: |  | Date: | Author: |  |  | Page 1 of 1

## Slide 13
Step 8: Project Initiation

## Slide 14
Step 9: Project Definition and Project Manual
Project Definition |  |  | 
Project Name: |  |  | 
Project contractor and Project partner: |  |  | Project management:
Start event: Closing event: |  |  | Start date: End date:
Pre-project phase: |  |  | Post-project phase:
Goals: |  |  | Non-Goals:
Project phases/main tasks: |  |  | Necessary resources/costs:
Link to strategies, projects, and other activities (offered by the school): |  |  | 
Project team members: |  |  | Project personnel:
Date: | Project contractor: | Project manager: | 

## Slide 15
Step 10: Execution and Project Monitoring
Tasks
Time
Resources

## Slide 16
Step 11: Project Marketing
Which media can you use?
Folder
Newsletter
Information sheets/leaflets/handouts
Websites
These are particularly suitable channels to serve the purpose of project marketing.

## Slide 17
Step 12: Project Completion and Reflection 1/2
PROJECT COMPLETION REPORT | 
Overall impression: | Reflection: Achievement of objectives
Reflection: Tasks/Deadlines | 
Reflection: Resources/Costs | 
Reflection: Internal organisation/environmental relationships | 

## Slide 18
Step 12: Project Completion and Reflection 2/2
Performance evaluation (Project contractor, Project manager, Project personnel) |  |  | Lessons learned (summing up experiences and suggestions for improvement) | 
Planning post-project phase, remaining tasks |  |  |  | 
To-do |  |  | Responsible party | Deadline
Project acceptance (Project contractor) (Project leader) |  |  |  | 
Version: | Date: | Author: |  |